Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 september 2026 |
| --- | --- |
| Team ID | SWTID-2026-2816 |
| Project Name | AI BlogNest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | US-01 | As a user, I can register with name, email and password. Validate email/password fields and return clear 4xx responses. | 3 | High | Rajkumar .N |
| Sprint-1 | Authentication | US-02 | As a user, I can log in and receive a JWT token. Validate email/password fields and return clear 4xx responses. | 3 | High | Vishwa .S |
| Sprint-1 | Profile | US-03 | As an authenticated user, I can view my profile. Return only id, name and email for the authenticated user. | 2 | High | Thamizharasan .R |
| Sprint-2 | Blog Management | US-04 | As a user, I can create and view blog posts. Store author id/name and enforce author-only update/delete. | 3 | High | Charukesh .S |
| Sprint-2 | Blog Management | US-05 | As an author, I can update or delete my own blog. Store author id/name and enforce author-only update/delete. | 3 | High | Paulwesly .S |
| Sprint-3 | AI Content | US-06 | As a user, I can generate a blog from a topic using Gemini. Validate topic/content and route Gemini calls through the service layer. | 5 | High | Vishwa .S |
| Sprint-3 | AI Content | US-07 | As a user, I can summarize blog content using Gemini. Validate topic/content and route Gemini calls through the service layer. | 3 | High | Raj Kumar .N |
| Sprint-4 | Quality | US-08 | As a system, invalid requests return clear validation and error responses. | 2 | High | Thamizharasan .R |
| Future | Enhancements | US-09 | As a user, I can search/filter blogs and use pagination. | 5 | Medium | Charukesh .S |
| Sprint-4 | Quality | US-10 | As a system, I return structured validation and centralized error responses. | 2 | High | Rajkumar . N |
| Future | Enhancements | US-11 | As a user, I can search/filter blogs and use pagination. | 5 | Medium | Paulwesly .A |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | TBD | TBD | TBD | TBD |
| Sprint-2 | 6 | 5 Days | TBD | TBD | TBD | TBD |
| Sprint-3 | 8 | 5 Days | TBD | TBD | TBD | TBD |
| Sprint-4 | 4 | 5 Days | TBD | TBD | TBD | TBD |
| Future | 5 | Planned | TBD | TBD | TBD | TBD |

Velocity:

Planning note: the current backlog has a focused first release. Future enhancements should only be scheduled after the authentication, CRUD, AI and UAT stories pass their acceptance tests.

Velocity: For a 5-day sprint plan, the planned average velocity is approximately 4–8 story points depending on the sprint scope and AI integration effort.

Burndown Chart:

Burndown Chart: Track the remaining AI BlogNest story points across each sprint. The chart should decrease as authentication, blog CRUD, AI services and testing stories are completed. software developmentScrum

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts